# IPO.ONE MVP Build Spec v0.1

产品 PRD + 技术架构 + Codex 任务拆解三合一工程开工文档

Agent-first, Human-compatible, Multi-chain-ready MVP Execution Document

图 1：MVP 最小纵向闭环。先用 Agent Lockbox 跑通真实信用义务生命周期，同时从 Day 1 保留 Human 与 Multi-chain 兼容。

版本：v0.1 | 日期：2026-07-01 | 状态：Engineering Kickoff Draft | 父文档：IPO.ONE Product Charter v1.0

受众：Founder / CTO / Product Lead / Smart Contract Lead / Backend Lead / Frontend Lead / Security Lead / Codex / 外部审计与顾问

# 0. 文档控制与使用方式

本文件的定位 这不是商业计划书，也不是普通功能清单，而是从 IPO.ONE Product Charter v1.0 下钻到 MVP 工程执行层的开工规格。它应该直接进入 GitHub repo 的 /docs/prd/、/docs/architecture/、/codex/tasks/，并作为第一批 Codex/GitHub issues 的来源。

| 项目 | 内容 |
| --- | --- |
| 文档名称 | IPO.ONE MVP Build PRD & Technical Architecture Spec v0.1 |
| 父级文档 | IPO.ONE Product Charter v1.0 / Product Description and PRD v1 |
| 核心原则 | Agent-first, Human-compatible, Multi-chain-ready；Obligation-first, not Loan-first |
| MVP 目标 | 证明有收入的 Agent 可以通过 Lockbox 获得用途限定额度、白名单消费、收入捕获、自动还款、生成信用事件 |
| MVP 真实生产范围 | Agent Developer Portal + Agent Lockbox + Spend Policy + Obligation Registry + Repayment Router + Admin/Risk Console |
| MVP 非生产范围 | 真实人类放贷、public LP、token、DAO、复杂跨链放款、任意提现、黑箱信用分 |
| 工程使用方式 | 先冻结本文件；再建 monorepo；再写 AGENTS.md；再按本文件拆 issue；最后让 Codex 逐个 issue 出 PR |

## 可靠性边界

本文档将“已经确定的产品/架构决策”和“可在工程评审中调整的实现选择”分开标注。任何改变核心协议对象、资金路径、Human 合规边界、多链 ID 规则的修改，必须新建 ADR。

本文档不把未来收入、市场规模、融资路径写成事实。MVP 的所有商业假设都必须通过真实 usage、repayment、loss、developer retention 和 provider integration 数据验证。

本文档采用成熟标准和已知工程模式作为默认选择：CAIP-2/10/19、EIP-155/EIP-712、OpenZeppelin 5.x、Foundry、PostgreSQL event store、GitHub PR review。任何自研密码学、桥、价格预言机、黑盒评分模型均不进入 MVP。

Codex 不是产品经理或安全负责人。Codex 只能在本文件和 AGENTS.md 约束下执行明确 issue，所有合约、资金、风控、权限、数据隐私相关 PR 必须人类 review。

# 目录

1. MVP Executive Summary

2. MVP 产品 PRD

3. 用户画像与核心流程

4. MVP 功能需求 FR

5. Human-compatible 要求

6. Multi-chain-ready 要求

7. 技术架构总览

8. 架构决策 ADR

9. 数据模型与状态机

10. 智能合约范围与接口

11. 后端服务与 API Spec

12. 前端与 Admin Console PRD

13. 风控、权限、安全与合规边界

14. 测试、监控、运维与 Launch Gate

15. Codex 工程工作流

16. AGENTS.md 初稿

17. 第一批 GitHub/Codex Issues

18. 里程碑、团队分工与 Definition of Done

19. 附录：Launch Checklist / 风险清单 / 参考资料

# 1. MVP Executive Summary

IPO.ONE 的长期定位是人类与 AI Agent 经济的机器可读信用义务协议层。MVP 不是完整协议网络，也不是普通 lending app，而是第一条可验证的信用义务闭环：一个有收入的 Agent 获得小额用途限定信用额度，通过白名单 Provider 消费，收入进入 Lockbox，系统自动还款并生成 Repayment Event。

本 MVP 必须同时满足三个条件：第一，Agent 真实闭环可运行；第二，Human-compatible 数据结构从 Day 1 预留；第三，Multi-chain-ready 架构从 Day 1 固化。任何无法同时满足这三点的实现，都可能在 V1/V2 阶段产生重构性技术债。

核心判断 现在可以开始使用 Codex，但不能让 Codex 直接“开发 IPO.ONE MVP”。正确顺序是：冻结本 Build Spec → 建 monorepo → 写 AGENTS.md → 拆 GitHub issues → Codex 逐个 issue 交付 PR → 人类 review/security review → 合并。

## 1.1 MVP 一句话定义

IPO.ONE MVP = Agent Lockbox Credit Primitive A production-limited, Agent-first credit obligation loop that supports: - Agent Subject creation - Economic Principal binding - CAIP-10 multi-chain account binding - Spend-policy-constrained credit use - Lockbox revenue capture - Automated repayment routing - Repayment Event generation - Human-compatible schemas and state machines - Multi-chain-ready ID, event, and risk architecture

## 1.2 MVP 成功的真实含义

| 维度 | MVP 成功定义 | 为什么重要 |
| --- | --- | --- |
| 产品闭环 | Agent 可以创建、获得额度、消费、产生收入、自动还款、生成信用事件 | 证明“机器可读信用义务”不是叙事，而是可运行的经济闭环 |
| 风控闭环 | 所有信用使用都受 Spend Policy、Lockbox、credit limit、admin freeze 控制 | 避免早期变成无约束小额贷款产品 |
| 数据闭环 | 每个 Subject、Account、Obligation、Repayment 都进入 append-only event store | 未来 Credit Passport、风控模型和机构报表都依赖这层 |
| 人类兼容 | Human Subject、Consent、KYC/VC reference、Originator mock、DPD 状态机已存在 | V2 接人类 Originator 时不推倒重写 |
| 多链兼容 | 使用 CAIP-2/CAIP-10、chain-agnostic obligation_id、per-chain caps、multi-chain indexer schema | 防止 Base-only 技术债，避免跨链重复授信 |
| Codex 可执行 | 每个模块有 issue、acceptance criteria、test command、security checklist | 让 Codex 生成可 review 的 PR，而不是不可控 demo |

# 2. MVP 产品 PRD

## 2.1 MVP Goals

让开发者可以创建 Agent Subject，并绑定经济责任主体 Principal。

让 Agent 绑定至少一个 CAIP-10 多链账户，MVP 首发生产执行链为一条低成本 EVM 链，Base 可以作为首发候选但不是唯一架构边界。

让 Agent 创建 Lockbox，并把可捕获收入路由进入 Lockbox。

让 Risk Engine v0 根据收入捕获、白名单 provider、还款历史、额度利用率给出小额 credit line。

让 Agent 只能向 allowlisted Provider 使用额度，不允许任意提现。

让每次支出创建或占用 Obligation，每次收入优先还款，每次还款生成 Repayment Event。

让 Admin 可以查看 exposure、utilization、revenue capture、overdue、default、abnormal activity，并执行 freeze/adjust/close。

让系统从 Day 1 具备 Human Subject schema、Originator mock、loan tape simulator、human obligation state machine，但不开放真实人类借款。

让系统从 Day 1 具备 multi-chain ID、account binding、event normalization、per-chain cap、cross-chain duplicate credit prevention 的数据/服务基础。

## 2.2 MVP Non-Goals

| Non-goal | 明确不做 | 原因 |
| --- | --- | --- |
| 人类真实放贷 | 不做人类借款申请、放款、现金贷、催收、消费者金融合同 | 合规、KYC、催收和坏账执行属于 V2 Originator Facility，不进入 MVP |
| Public LP / Vault | 不开放 LP 存款、不做 public pool、不做 ERC-4626 vault | MVP 只验证产品闭环，不把投资者资金暴露在未审计风险中 |
| Token / DAO | 不发行 token，不做治理，不做激励挖矿 | 避免 PMF 前的激励噪音和合规复杂度 |
| 复杂跨链放款 | 不在多链同时开放真实信用额度，不做跨链循环借贷 | 多链先做 ID/event/risk 兼容，资金执行保守 |
| 任意提现 | Agent 借来的额度不得转到任意地址，只能支付白名单 Provider | 保证用途可控和现金流闭环 |
| 黑盒信用分 | 不输出 universal score，不卖 credit score API | 早期数据不足，先沉淀 Repayment/Default/Cashflow events |
| 未验证 Originator | 不接入没有 daily loan tape、first-loss、stop-loss、audit rights 的 Originator | 防止 Goldfinch 式代理人风险 |

## 2.3 MVP Success Metrics

| 指标 | 目标 | Launch Gate / 解释 |
| --- | --- | --- |
| Active Agent Accounts | 50–100 | Controlled pilot 目标，不追求虚高注册数 |
| Revenue Capture Ratio | >90% | 可捕获收入是信用额度基础；低于阈值必须降额或停止 lending |
| Automated Repayment Success | >95% | 核心证明：收入进入 Lockbox 后可自动还款 |
| Allowlisted Spend Ratio | 100% | MVP 绝不允许任意提现 |
| Average Credit Line Utilization | >40% | 证明额度有真实需求 |
| Repeat Borrowing / Reuse | >40% | 证明 Agent 有持续 working capital 场景 |
| 30-day Gross Loss | <3% | 若超过阈值，停止扩容并复盘 risk rules |
| Cross-chain Duplicate Credit Incident | 0 | 多链绑定和 global limit 的核心验收 |
| Human Production Lending | 0 | MVP 只做 schema/prototype/mock，不做真实人类放贷 |

# 3. 用户画像与核心流程

## 3.1 MVP Personas

| Persona | MVP 支持级别 | 核心需求 | 主要界面 |
| --- | --- | --- | --- |
| Agent Developer / Operator | Production | 创建 Agent、绑定账户、接入 Lockbox、查看额度和还款 | Developer Portal |
| Agent / Bot | Production via API | 请求白名单支出、接收收入、自动还款 | SDK / API |
| Provider | Sandbox / Limited Production | 被 allowlist、接收 Agent 支付、发送 revenue/usage webhook | Provider Sandbox |
| IPO.ONE Admin / Risk | Production | 额度审批、冻结、查看 exposure、异常处理、事件对账 | Admin Console |
| Human Borrower | Prototype only | 查看未来 borrower profile / repayment schedule mock | Human Prototype |
| Originator | Mock / Sandbox | 模拟 loan tape、human obligation 状态、DPD、stop-loss | Originator Sandbox |
| LP / Capital Provider | Not production | MVP 不提供 LP 产品，只保留未来 reporting schema | N/A |

## 3.2 Core MVP Vertical Slice

Developer login → Create Org / Principal → Create Agent Subject → Bind CAIP-10 wallet accounts → Create Agent Lockbox → Configure allowlisted Provider(s) → Risk Engine v0 grants small credit line → Agent requests Provider spend → Spend Policy verifies provider + asset + limit → Obligation is created / utilization increases → Agent revenue enters Lockbox → Repayment Router applies funds to active Obligation → Repayment Event emitted + indexed → Surplus released to Developer → Admin Console displays exposure, repayment, alerts

## 3.3 User Flow Requirements

| Flow | 输入 | 系统动作 | 输出 / 验收 |
| --- | --- | --- | --- |
| Agent Onboarding | Developer identity, principal info, wallet signature | Create org/principal, create Agent Subject, bind account, create lockbox | Agent profile active; account binding stored; lockbox visible |
| Credit Request | Agent subject, revenue proof/mock, requested limit | Risk Engine v0 evaluates conservative rule set | Credit line approved/rejected with reasons |
| Provider Spend | Provider ID, asset, amount, purpose, obligation ref | Spend Policy checks provider, cap, utilization, status | Payment prepared/executed; obligation active |
| Revenue Capture | Stablecoin inflow to Lockbox or webhook-simulated revenue | Indexer detects inflow; Repayment Router calculates allocation | Repayment Event created; utilization reduced |
| Admin Freeze | Risk alert or manual decision | Admin role action with reason, audit log, onchain/offchain status update | Credit line frozen; new spends rejected |
| Human Mock | Human subject + KYC/VC reference + simulated loan tape | Create non-production human obligation with DPD state machine | Human schema verified without real lending |

# 4. MVP 功能需求 FR

所有功能需求必须以 Given / When / Then 的 acceptance criteria 进入 GitHub issue。下表定义 MVP 的第一层需求编号。

| ID | 模块 | 需求 | 验收标准 |
| --- | --- | --- | --- |
| FR-001 | Subject Registry | 系统必须支持 AGENT / HUMAN / ORG / ORIGINATOR 四类主体；MVP production 只启用 AGENT/ORG。 | Given valid principal and signature, when creating Agent Subject, then subject_id and subject_hash are created and queryable. |
| FR-002 | Principal Binding | 每个 Agent 必须绑定经济责任主体 Principal；Agent 是执行主体，Principal 是责任主体。 | Agent without principal cannot request credit line. |
| FR-003 | Multi-chain Account Binding | 账户必须用 CAIP-10 表达；链必须用 CAIP-2 表达；EVM 签名必须包含 EIP-155 chain ID。 | Replay across a different chain is rejected. |
| FR-004 | Agent Lockbox | 系统必须支持 Agent revenue first route；未清偿 Obligation 前收入优先还款。 | Revenue inflow triggers repayment allocation before surplus release. |
| FR-005 | Spend Policy Engine | MVP 资金只能支付 allowlisted Provider；支持 provider cap / daily cap / obligation cap。 | Non-allowlisted recipient payment is rejected. |
| FR-006 | Obligation Registry | 每笔信用义务必须包含 Subject、Principal、Authorization、Spend Policy、Cashflow Route、Amount、Due、Status。 | No obligation can exist without those references. |
| FR-007 | Repayment Router | 每次还款必须生成 repayment_event；事件可按 subject_id / obligation_id 查询。 | Partial and full repayments update utilization correctly. |
| FR-008 | Risk Engine v0 | 用规则而非 ML：基于 captured revenue、allowlisted spend、repayment history、utilization 计算额度。 | Rules are deterministic and explainable in API response. |
| FR-009 | Admin Console | Admin 可查看 exposure、revenue capture、utilization、overdue、alerts，并可 freeze/adjust/close。 | Every admin action writes immutable audit log. |
| FR-010 | Human Prototype | 系统支持 Human Subject、KYC/VC reference、human obligation states、loan tape simulator；不得真实放贷。 | Human prototype cannot trigger fund movement. |
| FR-011 | Event Indexer | 监听 contracts events，写入 append-only event store，并维护 materialized state。 | Event replay can rebuild current state. |
| FR-012 | Provider Sandbox | Provider 可被 allowlist；支持 spend request / revenue webhook simulation / settlement view。 | Provider without allowlist cannot receive credit spend. |

## 4.1 Critical Product Invariants

| Invariant ID | 不可破坏约束 | 测试方式 |
| --- | --- | --- |
| INV-001 | 任何信用额度使用必须有 active subject + principal + spend policy + cashflow route。 | Unit + integration test: missing reference reverts/rejects |
| INV-002 | MVP 不允许任意提现；credit spend recipient 必须是 allowlisted Provider。 | Contract test + API test + E2E test |
| INV-003 | 存在 active obligation 时，Lockbox revenue 必须优先还款。 | Foundry invariant + backend E2E |
| INV-004 | 每次 repayment/default/freeze/adjust 都必须产生 event 和 audit trail。 | Event store replay test |
| INV-005 | 同一 Subject 的跨链 exposure 必须受 Global Credit Limit 约束。 | Multi-chain simulation test |
| INV-006 | Human Prototype 不得触发真实资金流。 | Route-level permission + contract absence test |
| INV-007 | 原始 KYC/PII 不上链、不写日志、不进入 Codex prompts。 | Security review + log scanner |
| INV-008 | Admin 权限必须 RBAC + multisig/timelock where production critical。 | Role tests + deployment checklist |

# 5. Human-compatible 要求

设计原则 MVP 不做人类真实信贷，但 Human 不是以后临时加的功能。MVP 必须让协议对象能表达一笔人类信用义务：Human Subject、Consent、KYC/VC reference、Originator、Cashflow Route、Loan Tape、DPD、Default、Restructure、Repurchase、Credit Passport placeholder。

## 5.1 Human Compatibility Scope in MVP

| 层 | MVP 要做到 | MVP 不做 |
| --- | --- | --- |
| Human Subject | subject_type=HUMAN；human_profile 表；country/jurisdiction；privacy flags；KYC/VC reference 字段 | 不收集真实护照/身份证/手机号原始数据 |
| Consent / Authorization | consent_ledger 表；terms/version/hash；授权用途和过期时间 | 不执行真实金融合同签署 |
| Originator | originators 表；facility mock；loan_tape_simulator | 不接真实 Originator 资金和真实 borrower |
| Human Cashflow Route | cashflow_route_type 支持 PAYROLL / MERCHANT / PLATFORM / ORIGINATOR_COLLECTION | 不接真实工资扣款或法币收款 |
| Human Obligation States | KYC_PENDING、APPROVED、ACTIVE、DPD、RESTRUCTURED、DEFAULTED、REPURCHASED 等状态枚举 | 不发放真实人类 loan |
| Credit Passport Placeholder | repayment_attestation schema；default_attestation schema | 不对外销售信用分/API |

## 5.2 Human Obligation Reserved State Machine

HUMAN_OBLIGATION_STATES = [ "CREATED", "KYC_PENDING", "APPROVED_BY_ORIGINATOR", "FUNDED", "ACTIVE", "GRACE_PERIOD", "DPD_1_30", "DPD_31_60", "DPD_61_90", "RESTRUCTURED", "CURED", "DEFAULTED", "REPURCHASED", "WRITTEN_OFF", "CLOSED", "DISPUTED" ] MVP rule: - These states exist in schema and simulator only. - No production human credit line can be funded in MVP. - Any attempt to call a production funding route for subject_type=HUMAN must be rejected.

# 6. Multi-chain-ready 要求

设计原则 Base 可以是首发链之一，但 IPO.ONE 绝不能是 Base-only。MVP 的真实信用执行可以先在一条低成本 EVM 链上运行，但所有主体、账户、资产、事件、obligation、risk exposure 必须从 Day 1 按 chain-agnostic 方式建模。

## 6.1 Chain / Account / Asset Standards

| 对象 | 标准/字段 | MVP 规则 | 备注 |
| --- | --- | --- | --- |
| Chain | CAIP-2 chain_id | 所有链用 namespace:reference；EVM 使用 eip155:<id> | 例如 eip155:1、eip155:8453 |
| Account | CAIP-10 account_id | account_id = chain_id + account_address；后台存原文和 hash | 链上尽量只存 bytes32 hash，减少 gas 与隐私风险 |
| EVM replay protection | EIP-155 / EIP-712 domain | 签名必须绑定 chainId、verifyingContract、protocolVersion、nonce | 禁止跨链 replay |
| Asset | Internal asset registry + CAIP-19-style id | 记录 chain_id、token address、symbol、decimals、is_native_usdc | CAIP-19 当前状态为 Review，MVP 使用兼容式内部 registry |
| Obligation ID | chain-agnostic bytes32 | 不得使用链上自增 ID 作为业务唯一 ID | 跨链事件必须归并到同一 obligation_id |

## 6.2 Multi-chain Launch Policy

| 阶段 | 链范围 | 真实资金规则 | 目标 |
| --- | --- | --- | --- |
| Local Dev | Anvil / Foundry local | 无真实资金 | 快速开发与 invariant tests |
| Testnet | Base Sepolia + Ethereum Sepolia + optional Arbitrum/OP testnet | 测试资金 | 验证 CAIP、indexer、event replay、per-chain cap |
| MVP Limited Production | 一条生产执行链，Base-supported / Base-first 可选 | 内部/试点资金，硬上限 | 跑通 Agent Lockbox 闭环 |
| V1 | 多 EVM limited deployment | 每条链独立 cap；禁止跨链循环借贷 | 验证多链账户与事件归一化 |
| V2+ | 按市场/Originator/稳定币出入金选择链 | human facility 独立链/池/风险参数 | 按真实业务选择链，而不是按叙事选链 |

## 6.3 Cross-chain Risk Controls

| 风险 | MVP 控制 |
| --- | --- |
| 跨链重复授信 | Global credit limit + subject aggregate utilization + obligation nonce + duplicate detection |
| 消息/事件延迟 | pending / confirmed / finalized 状态；未 finalized 不释放新的跨链额度 |
| 桥/跨链协议风险 | MVP 不把桥作为信用安全根；只预留 adapter；每个 bridge exposure cap = 0 或极低 |
| 资产 decimals/合约地址混乱 | asset registry 记录 decimals、token address、native/wrapped、allowlisted；金额统一用 minor units |
| 链重组 | per-chain finality policy；reorged events 必须 invalidated 并触发 reconciliation |
| 单链暂停 | per-chain pause + global pause；暂停链不得新增 spend，只允许安全还款/withdrawal routes |

# 7. 技术架构总览

图 2：MVP 参考架构。核心原则：合约控制资金与可验证事件；后端维护多链聚合状态和风险；数据层采用 append-only event store。

## 7.1 Recommended Tech Stack

| 层 | 默认选择 | 原因 / 约束 |
| --- | --- | --- |
| Monorepo | pnpm + Turborepo | 统一 TypeScript、SDK、API types、contracts artifacts；Codex 易于运行测试 |
| Frontend | Next.js + React + TypeScript + Tailwind | 快速构建 Developer Portal / Admin Console；组件化；适合内部产品快速迭代 |
| Wallet / Web3 | Viem + Wagmi + wallet adapter layer | 类型安全、EVM 支持强；多链抽象需通过内部 chain adapter 统一 |
| Backend | NestJS with Fastify adapter + TypeScript | 模块化、依赖注入、OpenAPI、RBAC、队列和服务边界清晰 |
| Database | PostgreSQL + Drizzle/SQL-first migrations | 信用/事件/审计需要强一致关系型数据；SQL-first 防止 ORM 魔法造成技术债 |
| Queue | Redis + BullMQ | 异步 indexer、risk recalculation、webhook retry、reconciliation |
| Contracts | Solidity + Foundry + OpenZeppelin 5.x | 审计友好、测试快、可做 invariant/fuzz；避免自研基础库 |
| Indexer | Custom viem indexer v0; Ponder optional after ADR | 事件归一化是核心资产，MVP 先自控 schema；引入框架必须不破坏 event store |
| Testing | Foundry, Vitest, Playwright, Slither, optional Echidna | 覆盖 contracts、API、frontend E2E、安全静态分析 |
| Infra | Docker + GitHub Actions + Vercel/Render/AWS staging | 先简单可复现；生产前再做更完整 IaC |

## 7.2 Repo Structure

ipo-one/ apps/ web/ # Developer Portal + Human Prototype routes admin/ # Admin/Risk Console api/ # NestJS API Gateway and services contracts/ src/ # Solidity contracts test/ # Foundry tests script/ # Deploy scripts packages/ sdk/ # IPO.ONE TypeScript SDK shared/ # shared types, enums, validators config/ # chain/asset/provider config infra/ docker/ # local dev compose ci/ # CI scripts docs/ prd/ # this spec and module PRDs architecture/ # ADRs and diagrams api/ # OpenAPI specs security/ # threat model, review checklists codex/ tasks/ # issue-level task specs prompts/ # reusable prompt templates review-checklists/ # PR review checklists AGENTS.md README.md pnpm-workspace.yaml turbo.json

# 8. 架构决策 ADR

| ADR | 决策 | 内容 | 原因 |
| --- | --- | --- | --- |
| ADR-001 | Agent-first, Human-compatible from Day 1 | MVP 生产闭环只做 Agent，但 Human schema/state/Originator mock 必须存在。 | 降低合规风险，同时防止 V2 人类信用重构。 |
| ADR-002 | Obligation-first, not Loan-first | 所有信用产品都表达为 Obligation；loan 只是执行形式。 | 未来支持 Agent API 后付费、工资预支、设备分期、RWA credit。 |
| ADR-003 | Base-supported, not Base-only | MVP 可选择 Base 首发；系统 ID/event/risk 不能写死 Base。 | 保留多链、市场选择和资金路由空间。 |
| ADR-004 | Contracts control funds; backend controls aggregate risk state | 资金约束和关键事件上链；跨链聚合、风控、报表由 event store 派生。 | 避免把复杂多链状态全部放链上，也避免纯后端黑箱。 |
| ADR-005 | No arbitrary withdrawal in MVP | Agent credit 只能支付白名单 Provider。 | 用途可控是 MVP 风控核心。 |
| ADR-006 | Versioned contracts over premature complex upgradeability | MVP funds-holding contracts优先简单、可暂停、可迁移；如用 UUPS 必须 timelock + multisig + audit。 | 降低代理升级风险，保留未来迁移路径。 |
| ADR-007 | Append-only event store | 所有状态变化先写事件，再派生 current state。 | 支持审计、回放、Credit Passport、风控训练。 |
| ADR-008 | Codex issue-based workflow only | Codex 不接大任务；每个任务必须有 scope/non-goals/test command。 | 减少越界修改和不可 review 代码。 |

# 9. 数据模型与状态机

图 3：MVP Obligation 状态机。Human 扩展状态从 schema 预留，但 MVP 不触发真实人类资金流。

## 9.1 ID Strategy

// Database identifiers id: UUIDv7 // operational primary key // Protocol identifiers subject_hash: bytes32 // keccak256(domain-separated subject payload) principal_hash: bytes32 obligation_id: bytes32 // chain-agnostic economic obligation identifier cashflow_route_id: bytes32 spend_policy_id: bytes32 account_id_hash: bytes32 // keccak256(CAIP-10 account_id) asset_id_hash: bytes32 // keccak256(internal asset id / CAIP-19-style id) // Obligation ID rule obligation_id = keccak256( "IPO_ONE_OBLIGATION_V1", subject_hash, principal_hash, origin_chain_id_hash, obligation_nonce, cashflow_route_id, spend_policy_id, asset_id_hash, principal_amount_minor, due_at ) Rule: never use chain-local auto-increment IDs as the business identifier.

## 9.2 Core Tables

| Table | Key fields | Purpose |
| --- | --- | --- |
| subjects | id, subject_hash, subject_type, status, display_name, metadata_json, created_at | Universal actor table; supports AGENT/HUMAN/ORG/ORIGINATOR |
| principals | id, principal_hash, principal_type, legal_name_hash, status, jurisdiction, created_at | Economic responsibility binding |
| subject_principals | subject_id, principal_id, role, effective_from, effective_to | Agent→developer/org; human→self/originator relationship |
| chains | chain_id, namespace, reference, family, is_enabled, finality_blocks, risk_cap_minor | CAIP-2 registry |
| accounts | id, account_id, account_hash, chain_id, address, account_type, risk_status | CAIP-10 accounts; raw account_id offchain only |
| account_bindings | subject_id, account_id, signature_hash, nonce, bound_at, revoked_at | Wallet binding and revocation |
| assets | asset_id, asset_hash, chain_id, token_address, symbol, decimals, is_native_usdc, status | Internal asset registry, CAIP-19-compatible |
| providers | id, provider_hash, name, status, settlement_account_id, risk_tier | Allowlisted API/compute/model providers |
| spend_policies | id, policy_hash, subject_id, provider_id, asset_id, daily_cap, obligation_cap, status | Purpose and destination controls |
| cashflow_routes | id, route_hash, subject_id, route_type, lockbox_id, status | LOCKBOX/PAYROLL/MERCHANT/PLATFORM/ORIGINATOR_COLLECTION |
| lockboxes | id, lockbox_hash, subject_id, chain_id, contract_address, asset_id, status | Agent revenue capture container |
| credit_lines | id, subject_id, asset_id, limit_minor, utilized_minor, status, risk_snapshot_id | Current usable line, derived from risk rules |
| obligations | id, obligation_hash, subject_id, principal_id, asset_id, amount_minor, due_at, status | Credit obligation economic record |
| repayment_events | id, obligation_id, subject_id, amount_minor, asset_id, chain_event_id, occurred_at | Repayment history |
| default_events | id, obligation_id, reason_code, dpd, amount_minor, occurred_at | Default and overdue records |
| attestations | id, attester_id, subject_id, obligation_id, attestation_type, payload_hash, expires_at | Future Credit Passport substrate |
| risk_snapshots | id, subject_id, model_version, inputs_hash, limit_minor, reason_json, created_at | Explainable risk decisions |
| chain_events | id, chain_id, tx_hash, log_index, block_number, finality_status, event_type, payload_json | Append-only onchain event store |
| admin_actions | id, admin_id, action_type, target_type, target_id, reason, created_at | Immutable admin audit log |

## 9.3 SQL DDL Skeleton

CREATE TYPE subject_type AS ENUM ('AGENT', 'HUMAN', 'ORG', 'ORIGINATOR'); CREATE TYPE obligation_status AS ENUM ( 'DRAFT','AUTHORIZED','FUNDED','ACTIVE','PARTIALLY_REPAID','REPAID', 'OVERDUE','DEFAULTED','FROZEN','CANCELLED', 'KYC_PENDING','APPROVED_BY_ORIGINATOR','GRACE_PERIOD','DPD_1_30', 'DPD_31_60','DPD_61_90','RESTRUCTURED','CURED','REPURCHASED', 'WRITTEN_OFF','CLOSED','DISPUTED' ); CREATE TABLE subjects ( id UUID PRIMARY KEY, subject_hash BYTEA UNIQUE NOT NULL, subject_type subject_type NOT NULL, status TEXT NOT NULL DEFAULT 'ACTIVE', display_name TEXT, metadata_json JSONB NOT NULL DEFAULT '{}', created_at TIMESTAMPTZ NOT NULL DEFAULT now(), updated_at TIMESTAMPTZ NOT NULL DEFAULT now() ); CREATE TABLE obligations ( id UUID PRIMARY KEY, obligation_hash BYTEA UNIQUE NOT NULL, subject_id UUID NOT NULL REFERENCES subjects(id), principal_id UUID NOT NULL REFERENCES principals(id), asset_id UUID NOT NULL REFERENCES assets(id), amount_minor NUMERIC(78,0) NOT NULL, outstanding_minor NUMERIC(78,0) NOT NULL, spend_policy_id UUID NOT NULL REFERENCES spend_policies(id), cashflow_route_id UUID NOT NULL REFERENCES cashflow_routes(id), status obligation_status NOT NULL, due_at TIMESTAMPTZ NOT NULL, created_at TIMESTAMPTZ NOT NULL DEFAULT now() ); CREATE TABLE chain_events ( id UUID PRIMARY KEY, chain_id TEXT NOT NULL REFERENCES chains(chain_id), tx_hash TEXT NOT NULL, log_index INTEGER NOT NULL, block_number BIGINT NOT NULL, finality_status TEXT NOT NULL, event_type TEXT NOT NULL, obligation_hash BYTEA, subject_hash BYTEA, payload_json JSONB NOT NULL, observed_at TIMESTAMPTZ NOT NULL DEFAULT now(), UNIQUE(chain_id, tx_hash, log_index) );

# 10. 智能合约范围与接口

MVP 合约边界 MVP 合约只做可验证资金约束与事件，不做 public LP、tranche、governance、human facility、复杂跨链消息。核心资金合约必须简单、可测试、可暂停、可审计。

## 10.1 Contract Set

| Contract | MVP 作用 | 不做 |
| --- | --- | --- |
| SubjectRegistry | 记录 subject_hash / subject_type / status；emit events | 不存 PII，不存原始 CAIP-10 字符串 |
| AccountBindingRegistry | 记录 account_id_hash 与 subject_hash 的绑定/撤销事件 | 不做复杂身份验证，签名校验可由后端完成并把 hash 上链 |
| ObligationRegistry | 创建 obligation、状态更新、repayment/default event | 不做复杂信用评分 |
| SpendPolicyRegistry | provider allowlist、asset allowlist、cap 配置 | 不做开放任意 recipient |
| AgentLockbox | 接收 revenue、按 RepaymentRouter 规则还款、释放 surplus | 不做 human loan、不做 LP pool |
| RepaymentRouter | 根据 obligation outstanding 分配还款并 emit event | 不做跨链 routing v0 |
| AttestationRegistryLite | 记录 payload_hash 和 attester 权限的最小证明事件 | 不做完整 Credit Passport API |

## 10.2 Solidity Interface Skeleton

// SPDX-License-Identifier: MIT pragma solidity ^0.8.24; interface ISubjectRegistry { enum SubjectType { AGENT, HUMAN, ORG, ORIGINATOR } event SubjectCreated(bytes32 indexed subjectHash, SubjectType subjectType, bytes32 indexed principalHash); event SubjectStatusChanged(bytes32 indexed subjectHash, uint8 previousStatus, uint8 newStatus, string reason); function createSubject(bytes32 subjectHash, SubjectType subjectType, bytes32 principalHash) external; function setSubjectStatus(bytes32 subjectHash, uint8 status, string calldata reason) external; function subjectExists(bytes32 subjectHash) external view returns (bool); } interface IObligationRegistry { enum ObligationStatus { DRAFT, AUTHORIZED, FUNDED, ACTIVE, PARTIALLY_REPAID, REPAID, OVERDUE, DEFAULTED, FROZEN, CANCELLED } event ObligationCreated( bytes32 indexed obligationHash, bytes32 indexed subjectHash, bytes32 indexed principalHash, address asset, uint256 amount, uint256 dueAt ); event RepaymentRecorded(bytes32 indexed obligationHash, bytes32 indexed subjectHash, address asset, uint256 amount, uint256 remaining); event DefaultRecorded(bytes32 indexed obligationHash, bytes32 indexed subjectHash, uint256 dpd, string reasonCode); function createObligation(bytes32 obligationHash, bytes32 subjectHash, bytes32 principalHash, address asset, uint256 amount, uint256 dueAt) external; function recordRepayment(bytes32 obligationHash, uint256 amount) external; function markDefault(bytes32 obligationHash, uint256 dpd, string calldata reasonCode) external; } interface IAgentLockbox { event RevenueDeposited(bytes32 indexed subjectHash, address indexed asset, uint256 amount, address from); event ProviderSpend(bytes32 indexed subjectHash, bytes32 indexed obligationHash, address indexed provider, address asset, uint256 amount); event SurplusReleased(bytes32 indexed subjectHash, address indexed asset, uint256 amount, address to); function depositRevenue(bytes32 subjectHash, address asset, uint256 amount) external; function spendToProvider(bytes32 subjectHash, bytes32 obligationHash, address provider, address asset, uint256 amount) external; function releaseSurplus(bytes32 subjectHash, address asset, address to, uint256 amount) external; }

## 10.3 Contract Security Requirements

所有资金路径使用 OpenZeppelin SafeERC20、ReentrancyGuard、Pausable、AccessControl 或 Ownable2Step/AccessManager。

所有 admin 权限在 testnet 可用 deployer；limited production 必须迁移到 multisig；任何 upgradeable/proxy 合约必须有 timelock。

不使用自定义 fixed-point/math 库；金额以 token minor units 存储；decimals 由 asset registry 管理。

合约 emit 的事件必须足以被 event store 重放；事件字段必须包含 subjectHash、obligationHash、asset、amount、chain context。

MVP 不做 onchain KYC、PII、credit score、originator loan tape。

每个 revert 必须使用 custom error；每个 external 函数必须有 NatSpec。

# 11. 后端服务与 API Spec

## 11.1 Services

| Service | 职责 | 核心依赖 |
| --- | --- | --- |
| API Gateway | Auth、request validation、OpenAPI、routing、rate limit | Auth Service, RBAC, validators |
| Subject Service | Subject/Principal/Account lifecycle | Postgres, signature verifier |
| Obligation Service | Obligation creation, status transitions, queries | Postgres, contracts, event store |
| Risk Service | v0 credit limit rules, risk snapshots, alerts | Event store, credit lines, providers |
| Repayment Service | Revenue allocation, repayment events, surplus calculation | Lockbox events, obligations |
| Provider Service | Allowlist, spend request, settlement state, sandbox webhooks | Providers, spend policies |
| Chain Adapter Service | EVM RPC adapters, signature domain config, chain registry | Viem, contracts artifacts |
| Event Indexer | Read chain logs, finality, reorg handling, replay | RPC, Postgres, queues |
| Admin Service | Exposure dashboard, actions, audit logs | RBAC, risk service, DB |

## 11.2 API Endpoint Summary

| Method | Endpoint | Purpose | Actor |
| --- | --- | --- | --- |
| POST | /v1/principals | Create org/developer principal | Developer |
| POST | /v1/subjects/agent | Create Agent Subject | Developer |
| POST | /v1/subjects/human-prototype | Create Human Subject in prototype mode | Internal/Admin |
| POST | /v1/accounts/bind | Bind CAIP-10 account to subject | Developer |
| POST | /v1/lockboxes | Create Agent Lockbox | Developer |
| GET | /v1/credit-lines/{subject_id} | Read current credit line | Developer/Admin |
| POST | /v1/credit-lines/request | Request v0 credit line | Developer |
| POST | /v1/provider/spend-request | Provider requests spend approval | Provider |
| POST | /v1/obligations | Create obligation / draw credit | System/Provider |
| GET | /v1/obligations/{id} | Read obligation detail | Developer/Admin |
| GET | /v1/repayment-events | List repayment events | Developer/Admin |
| POST | /v1/provider/revenue-webhook | Provider sandbox revenue event | Provider sandbox |
| GET | /v1/admin/exposure | Aggregate exposure dashboard | Admin |
| POST | /v1/admin/credit-lines/{id}/freeze | Freeze credit line with reason | Admin |
| POST | /v1/admin/credit-lines/{id}/adjust | Adjust credit limit | Admin |
| GET | /v1/admin/risk-alerts | Risk alerts | Admin |
| POST | /v1/originator/loan-tape/simulate | Loan tape simulator only | Internal/Admin |

## 11.3 Example API Types

export type SubjectType = 'AGENT' ¦ 'HUMAN' ¦ 'ORG' ¦ 'ORIGINATOR'; export interface CreateAgentSubjectRequest { principalId: string; displayName: string; agentType: 'API_AGENT' ¦ 'WORKFLOW_BOT' ¦ 'AUTONOMOUS_SERVICE'; metadata?: Record<string, unknown>; } export interface BindAccountRequest { subjectId: string; accountId: string; // CAIP-10, e.g. eip155:8453:0x... signature: string; message: string; nonce: string; } export interface CreditLineDecision { subjectId: string; assetId: string; limitMinor: string; utilizationMinor: string; status: 'APPROVED' ¦ 'REJECTED' ¦ 'FROZEN'; modelVersion: 'risk-rules-v0'; reasons: Array<{ code: string; message: string }>; } export interface SpendRequest { subjectId: string; providerId: string; assetId: string; amountMinor: string; purposeCode: 'MODEL_API' ¦ 'COMPUTE' ¦ 'RPC' ¦ 'DATA' ¦ 'WORKFLOW'; }

# 12. 前端与 Admin Console PRD

## 12.1 Developer Portal Screens

| Screen | MVP 功能 | 验收 |
| --- | --- | --- |
| Login / Wallet Connect | 连接钱包、显示链、签名登录、会话管理 | 错误链/签名失败可解释 |
| Organization / Principal Setup | 创建 Principal，显示 responsibility warning | 没有 Principal 不能创建 Agent credit line |
| Create Agent | 创建 Agent Subject、选择类型、绑定 principal | 创建后可进入 Agent Dashboard |
| Account Binding | 绑定 CAIP-10 钱包，显示链与地址 hash | 可绑定/撤销，多链 replay 被拒绝 |
| Lockbox Setup | 创建/查看 Lockbox、显示收入地址、资产、状态 | 未创建 Lockbox 不能申请额度 |
| Credit Line Dashboard | 额度、已用、可用、状态、风险提示 | 冻结/逾期状态清晰 |
| Obligation Detail | 金额、provider、due、status、repayment events | 状态和 event store 一致 |
| Provider Spend Demo | 模拟 provider spend request | 非白名单 provider 被拒绝 |
| Repayment History | 显示 repayment events 和 surplus release | 可导出 CSV |

## 12.2 Admin/Risk Console Screens

| Screen | MVP 功能 | 高风险注意事项 |
| --- | --- | --- |
| Overview | active agents、active obligations、utilization、loss、alerts | 不能只显示 vanity metrics |
| Agent Detail | subject、principal、accounts、lockbox、credit line、repayment | PII/secret 不显示 |
| Exposure Monitor | 按 chain/provider/asset/subject 聚合 exposure | 跨链 exposure 必须有 global view |
| Risk Alerts | revenue drop、overdue、provider anomaly、duplicate account | 每条 alert 可追溯到事件 |
| Credit Line Actions | freeze、adjust、close，必须填写 reason | 写 admin_actions audit log |
| Event Reconciliation | chain event vs DB state vs contract state | 支持 replay / invalidated / reorged |
| Human Prototype | Human subject 和 loan tape simulator | UI 明确标注 non-production |

# 13. 风控、权限、安全与合规边界

## 13.1 Risk Engine v0 Rules

Inputs: - captured_revenue_30d_minor - captured_revenue_7d_minor - existing_outstanding_minor - repayment_success_count - overdue_count - allowlisted_provider_count - principal_status - lockbox_status - subject_age_days - provider_risk_tier Rule sketch: base_limit = min( captured_revenue_30d_minor * advance_rate_30d, captured_revenue_7d_minor * advance_rate_7d, global_mvp_subject_cap_minor, per_chain_cap_remaining_minor, provider_cap_remaining_minor ) if lockbox_status != ACTIVE: reject if principal_status != VERIFIED: reject or cap at prototype limit if revenue_capture_ratio < threshold: freeze/decrease if overdue_count > 0: freeze if provider not allowlisted: reject Output: - APPROVED / REJECTED / FROZEN - explainable reasons - risk_snapshot record - max_limit and utilization

## 13.2 Permission Model

| Role | Can do | Cannot do |
| --- | --- | --- |
| Developer | Create principal/agent, bind own account, request line, view own obligations | Modify risk rules, allowlist providers, bypass lockbox |
| Provider | Submit spend request, receive allowlisted payment, send sandbox webhook | Create subject, change obligation, withdraw arbitrary funds |
| Risk Admin | Freeze/adjust/close credit lines, view exposure, resolve alerts | Deploy contracts, change multisig, move funds without policy |
| Protocol Admin | Configure providers/assets/chains, pause contracts | Bypass audit log, access PII raw data |
| Indexer Worker | Read chain events, write event store | Write business decisions without service authorization |
| Codex | Modify code within issue scope and run tests | Change secrets, expand scope, alter protocol invariants, deploy production |

## 13.3 Compliance Boundary

MVP 不做人类真实放贷，因此不触发人类消费信贷发放、催收和本地合同执行流程。

Human prototype 数据不得包含真实身份证、护照、手机号、地址、收入流水等原始敏感数据。

未来 V2 Human Credit 必须通过持牌 Originator 执行 KYC、法币放款、催收、消费者保护和本地合规；IPO.ONE 作为协议/路由/证明层。

任何 Originator 接入必须具备 daily borrower-level loan tape、first-loss、stop-loss trigger、audit rights、fraud repurchase covenant。

日志、Codex prompts、issue、PR description 中不得包含 PII、private keys、seed phrase、API secret、borrower raw data。

## 13.4 Threat Model Summary

| Threat | Impact | MVP Mitigation |
| --- | --- | --- |
| Provider bypass / fake spend | 额度被盗用或虚假支出 | Provider allowlist + cap + settlement account binding + admin review |
| Agent revenue bypass | 还款现金流捕获失败 | Only captured revenue counts for limit; capture ratio alerts; line freeze |
| Cross-chain duplicate borrowing | 同一主体多链重复获得额度 | Global limit + account binding + event store aggregation |
| Admin key compromise | 额度或资金被恶意修改 | RBAC + multisig/timelock + pausable + audit logs |
| Contract reentrancy/token edge cases | 资金损失 | SafeERC20 + ReentrancyGuard + tested token list + no arbitrary callbacks |
| Indexer failure/reorg | 状态错误导致错误授信 | Finality states + reconciliation + replay + fail-closed risk engine |
| Codex overeager changes | 越界修改关键逻辑 | AGENTS.md + issue scope + protected files + human review |
| PII leakage | 合规/信任灾难 | No raw PII in MVP; redaction/log scanning; prototype-only human data |

# 14. 测试、监控、运维与 Launch Gate

## 14.1 Test Matrix

| 测试层 | 工具 | 必须覆盖 |
| --- | --- | --- |
| Contract unit | Foundry | Subject creation, policy checks, lockbox revenue, repayment, pauses, access control |
| Contract invariant | Foundry invariant / Echidna optional | No arbitrary withdrawal; outstanding never negative; repayment allocation conservation |
| Backend unit | Vitest/Jest | Services, validators, risk rules, state transitions |
| API integration | Supertest / Docker Compose | DB migrations, API flows, auth, RBAC, error cases |
| Indexer integration | Local chain + seeded events | Event ingestion, finality, replay, reorg simulation |
| Frontend E2E | Playwright | Agent onboarding, spend demo, repayment history, admin freeze |
| Security static | Slither, pnpm audit, dependency review | Known Solidity and package vulnerabilities |
| Reconciliation | Custom jobs | Contract state vs event store vs materialized state |

## 14.2 MVP Launch Gates

| Gate | Required evidence | Owner |
| --- | --- | --- |
| Spec Freeze | This document merged to docs/prd; ADRs accepted; non-goals signed off | Founder/CTO/Product |
| Repo Ready | Monorepo, CI, AGENTS.md, issue templates, branch protections | CTO/DevOps |
| Contract Alpha | Foundry unit + invariant tests pass; Slither no critical/high | Smart Contract Lead |
| Backend Alpha | Migrations + core APIs + risk rules + event store pass CI | Backend Lead |
| Frontend Alpha | Developer Portal + Admin Console vertical slice works on testnet/local | Frontend Lead |
| E2E Vertical Slice | Create Agent → Spend → Revenue → Repay → Event → Admin view | All leads |
| Security Review | Threat model, RBAC, secrets, no PII, no arbitrary withdrawal verified | Security Lead |
| Controlled Testnet Pilot | 10–20 internal/test Agent flows with no critical incidents | Product/Risk |
| Limited Production Go | Cap limits set, multisig, monitoring, incident runbook, rollback plan | Founder/CTO/Security |

## 14.3 Observability

Metrics: active agents, active obligations, utilization, captured revenue, repayment success, overdue, freeze count, provider spend, chain event lag, indexer lag, reconciliation failures.

Alerts: unexpected provider recipient, revenue capture below threshold, failed repayment job, credit line over cap, chain finality delay, event replay mismatch, admin action outside business hours, duplicate account binding.

Logs: structured JSON logs with request_id, actor_id, subject_id, obligation_id, chain_id; no PII, secrets, raw signatures beyond hashes.

Runbooks: pause chain, freeze subject, disable provider, replay events, invalidate reorged event, rotate provider key, roll back deployment.

# 15. Codex 工程工作流

Codex 使用原则 Codex 适合执行工程任务、读写代码、跑测试、生成 PR，但不适合接收模糊的大型金融协议任务。IPO.ONE 必须通过 GitHub issue + AGENTS.md + acceptance criteria + test command 管理 Codex。

## 15.1 Codex Operating Model

先把本 Build Spec 放入 repo：docs/prd/IPO_ONE_MVP_Build_Spec_v0_1.docx 和同名 .md 摘要。

在 repo root 创建 AGENTS.md，写入不可破坏的协议规则、测试命令、代码风格和安全边界。

每个 GitHub issue 必须有 Context、Scope、Non-goals、Files likely to modify、Acceptance Criteria、Test Command、Security Checklist。

Codex 只按 issue 工作；禁止让 Codex 一次性实现完整 MVP。

每个 PR 必须包含测试结果、风险说明、是否修改协议对象、是否修改资金路径、是否触及 PII/secret 的自检。

合约、风控、权限、数据隐私、多链 exposure 相关 PR 必须由人类 lead review 后合并。

任何 Codex 生成的新依赖必须由人类确认，不得自动引入生产依赖。

## 15.2 Issue Template

## Context Explain the relevant IPO.ONE module and link to the Build Spec section. ## Scope - [ ] Exact work item 1 - [ ] Exact work item 2 ## Non-goals - Do not modify protocol invariants. - Do not add production dependencies without approval. - Do not touch secrets or deployment keys. ## Files likely to modify - apps/api/... - packages/shared/... - contracts/src/... ## Acceptance Criteria Given ... When ... Then ... ## Test Command pnpm test <scope> forge test --match-contract <ContractName> ## Security Checklist - [ ] No arbitrary withdrawal path added - [ ] No raw PII logged or stored - [ ] No cross-chain replay risk introduced - [ ] RBAC enforced where needed - [ ] Events/audit logs added for state changes

# 16. AGENTS.md 初稿

将以下内容作为 repo root AGENTS.md 的第一版。后续可在 contracts/、apps/api/、apps/admin/ 下放置更具体的 AGENTS.override.md。

# AGENTS.md — IPO.ONE MVP Repository Instructions ## Project Canon This repository implements IPO.ONE MVP Build Spec v0.1. IPO.ONE is an Agent-first, Human-compatible, Multi-chain-ready credit obligation protocol. The minimum credit unit is Obligation, not Loan. ## Non-negotiable Product Rules - MVP production credit is Agent-only. - Human subjects, KYC/VC references, Originator mocks, and Human obligation states are schema/prototype only. - Do not implement real human lending in MVP. - Do not implement public LP pools, token, DAO governance, tranches, or unrestricted withdrawals. - Agent credit can only be spent to allowlisted providers through SpendPolicy. - Every credit spend must map to an Obligation. - Every repayment/default/freeze/adjustment must produce an event and audit trail. - No raw PII, private keys, seed phrases, or API secrets may be committed, logged, or placed in prompts. ## Architecture Rules - Use CAIP-2 for chain IDs and CAIP-10 for account IDs. - Use chain-agnostic obligation_id / obligation_hash; never use chain-local auto-increment IDs as business IDs. - Contracts control funds and verifiable events. - Backend event store controls aggregate multi-chain risk state and reconciliation. - Use append-only events and derived materialized state. - Base may be supported first, but code must not assume Base-only. ## Tech Stack Defaults - pnpm + Turborepo monorepo. - TypeScript everywhere outside contracts. - Backend: NestJS/Fastify style modules. - Database: PostgreSQL with SQL-first migrations. - Contracts: Solidity + Foundry + OpenZeppelin 5.x. - EVM client: Viem/Wagmi. - Tests: Foundry, Vitest/Jest, Playwright, Slither where applicable. ## Coding Rules - Keep changes scoped to the GitHub issue. - Do not add production dependencies without explicit approval. - Add or update tests for every behavior change. - Prefer explicit types and pure functions for risk rules. - Do not silently change protocol enums, state machines, or ID generation. - All public Solidity functions must include NatSpec. - Use custom errors in Solidity; avoid string reverts. - Do not write custom crypto or math unless the issue explicitly asks and includes proof/test vectors. ## Required Commands Before opening a PR, run the relevant subset: - pnpm lint - pnpm test - pnpm typecheck - forge test - forge fmt --check - slither . (if contracts changed and environment supports it) ## PR Requirements Every PR must include: - Summary of changes - Issue ID - Tests run and results - Security impact - Whether protocol IDs/state machines changed - Whether funds, permissions, or PII handling changed - Screenshots for UI changes ## Review Guidelines Codex and human reviewers must treat the following as P0/P1: - Any arbitrary withdrawal path - Any bypass of SpendPolicy - Any production human lending route - Any unbounded credit line or missing per-chain/global cap - Any missing event/audit log for financial state changes - Any raw PII/secret logging - Any admin action without RBAC - Any cross-chain replay or duplicate credit risk

# 17. 第一批 GitHub / Codex Issues

第一批任务分为 Foundation、Contracts、Backend、Frontend、Risk/Admin、Testing/Security 六组。建议先完成 Foundation + Skeleton，再做第一个 vertical slice。

| Issue | Group | Title | Acceptance Criteria |
| --- | --- | --- | --- |
| MVP-001 | Foundation | Create monorepo scaffold | pnpm/turbo/apps/packages/contracts/docs/codex structure exists; CI placeholder passes |
| MVP-002 | Foundation | Add root AGENTS.md and issue templates | AGENTS.md matches spec; GitHub templates include security checklist |
| MVP-003 | Foundation | Create shared enums and validators | SubjectType, ObligationStatus, CAIP validators with tests |
| MVP-004 | Foundation | Create database migration baseline | Postgres schema for core tables; migration up/down tested |
| MVP-005 | Foundation | Create Docker Compose dev environment | Postgres/Redis/API local boot documented |
| MVP-006 | Contracts | Foundry project setup | OpenZeppelin imported; forge test runs in CI |
| MVP-007 | Contracts | Implement SubjectRegistry skeleton | createSubject + status events + RBAC + tests |
| MVP-008 | Contracts | Implement AccountBindingRegistry skeleton | account hash binding/revocation events + tests |
| MVP-009 | Contracts | Implement SpendPolicyRegistry | provider/asset allowlist + cap reads + tests |
| MVP-010 | Contracts | Implement ObligationRegistry | create obligation + repayment/default event + tests |
| MVP-011 | Contracts | Implement AgentLockbox | deposit revenue, provider spend, surplus release; no arbitrary withdrawal |
| MVP-012 | Contracts | Implement RepaymentRouter v0 | apply revenue to outstanding obligations and emit events |
| MVP-013 | Contracts | Implement AttestationRegistryLite | payload hash registration with attester role |
| MVP-014 | Contracts | Contract invariant tests | no arbitrary withdrawals; outstanding never negative; policy enforced |
| MVP-015 | Backend | NestJS/Fastify API skeleton | health, config, logging, OpenAPI base |
| MVP-016 | Backend | Subject Service | create AGENT/HUMAN prototype; principal binding; tests |
| MVP-017 | Backend | Account Binding Service | CAIP-10 validation, EIP-712 message generation, nonce, replay tests |
| MVP-018 | Backend | Chain Registry Service | CAIP-2 registry, finality, per-chain cap models |
| MVP-019 | Backend | Asset Registry Service | asset ids, decimals, allowlisted stablecoins |
| MVP-020 | Backend | Provider Service | provider allowlist, settlement account, risk tier |
| MVP-021 | Backend | Spend Policy Service | policy creation and checks |
| MVP-022 | Backend | Obligation Service | create/query/state transitions; rejects invalid references |
| MVP-023 | Backend | Credit Line Service | limit/utilization/status with audit events |
| MVP-024 | Backend | Risk Engine v0 | deterministic rules + risk snapshots + reason codes |
| MVP-025 | Backend | Repayment Service | apply revenue, create repayment events, update outstanding |
| MVP-026 | Backend | Event Store module | append-only chain_events and domain_events |
| MVP-027 | Backend | EVM Chain Adapter | viem client, contract event decoder, finality policy |
| MVP-028 | Backend | Indexer Worker | ingest events, handle finalized/reorged, idempotent writes |
| MVP-029 | Backend | Admin Service | exposure, freeze, adjust, audit logs |
| MVP-030 | Backend | Originator Loan Tape Simulator | mock-only human loan tape states; no funds |
| MVP-031 | Frontend | Developer Portal scaffold | login shell, navigation, typed API client |
| MVP-032 | Frontend | Create Principal / Agent screens | forms and success states |
| MVP-033 | Frontend | Account Binding UI | chain/account display, signature flow |
| MVP-034 | Frontend | Lockbox Dashboard | status, asset, address, revenue, outstanding |
| MVP-035 | Frontend | Credit Line Dashboard | limit, utilization, status, reasons |
| MVP-036 | Frontend | Provider Spend Demo | allowlisted spend request happy/error paths |
| MVP-037 | Frontend | Repayment History screen | repayment/default events query and display |
| MVP-038 | Admin | Admin Console scaffold | RBAC shell and dashboard navigation |
| MVP-039 | Admin | Exposure Dashboard | by subject/provider/asset/chain aggregation |
| MVP-040 | Admin | Risk Alerts and Actions | freeze/adjust/close with reason and audit log |
| MVP-041 | Admin | Human Prototype UI | human subject and loan tape simulator pages marked non-production |
| MVP-042 | SDK | TypeScript SDK v0 | create agent, bind account, request spend, query events |
| MVP-043 | Testing | E2E vertical slice test | Create Agent → spend → revenue → repay → event → admin view |
| MVP-044 | Security | Threat model doc | STRIDE-style table, critical invariants, mitigation map |
| MVP-045 | Security | Static analysis and dependency scan | Slither/pnpm audit configured; no criticals |
| MVP-046 | Ops | Monitoring metrics and alerts | basic metrics endpoints + alert definitions |
| MVP-047 | Ops | Deployment scripts | local/testnet deploy, addresses registry, env docs |
| MVP-048 | Docs | OpenAPI and README | developer start guide and API docs generated |
| MVP-049 | QA | Launch checklist automation | script/checklist links CI outputs to launch gates |
| MVP-050 | Integration | Provider Sandbox webhook | simulate provider spend/revenue and settlement states |

## 17.1 First Vertical Slice Task Sequence

Recommended sequence: 1. MVP-001 → MVP-005 Foundation 2. MVP-006 → MVP-014 Contract skeleton + tests 3. MVP-015 → MVP-029 Backend core services + indexer 4. MVP-031 → MVP-040 Developer/Admin UI 5. MVP-043 End-to-end vertical slice First shippable internal demo: Create Agent Subject → Bind Wallet → Create Lockbox → Provider Spend → Revenue Inflow → Auto Repayment → Repayment Event → Admin Dashboard.

# 18. 里程碑、团队分工与 Definition of Done

| Milestone | 时间建议 | 交付物 | Exit Criteria |
| --- | --- | --- | --- |
| M0 Spec Freeze | Week 0–1 | 本 Build Spec、ADR、AGENTS.md、issue backlog | Founder/CTO sign-off；非目标明确 |
| M1 Repo Skeleton | Week 1–2 | monorepo、CI、dev env、shared types、migrations | pnpm test/typecheck/lint baseline pass |
| M2 Contract Alpha | Week 2–5 | core contracts + Foundry tests + event schema | contract tests and invariants pass |
| M3 Backend Alpha | Week 3–7 | core services, DB, risk rules, indexer | API integration tests pass |
| M4 UI Alpha | Week 5–8 | Developer Portal + Admin Console core flows | Playwright happy path pass |
| M5 Vertical Slice | Week 8–10 | full E2E demo local/testnet | single Agent lifecycle complete |
| M6 Security / QA | Week 10–12 | threat model, static analysis, runbooks, launch gates | no P0/P1; all launch gate docs ready |
| M7 Controlled Pilot | Week 12+ | limited agent users and providers | metrics above thresholds before scaling |

## 18.1 Team RACI

| Area | Responsible | Accountable | Consulted |
| --- | --- | --- | --- |
| Product Scope / Non-goals | Product Lead | Founder/CEO | CTO, Risk, Legal |
| Protocol Architecture | CTO / Protocol Architect | Founder/CTO | Smart Contract Lead, Security |
| Smart Contracts | Smart Contract Lead | CTO | Security Lead, Auditor |
| Backend / Data / Risk | Backend Lead | CTO | Risk Lead, Product |
| Frontend / UX | Frontend Lead | Product Lead | Backend Lead |
| Security / Threat Model | Security Lead | CTO | All engineering leads |
| Codex Workflow | Engineering Manager | CTO | All leads |
| Human Compliance Boundary | Legal/Compliance Advisor | Founder | Product, Risk, CTO |

## 18.2 Definition of Done

每个 issue 的 acceptance criteria 全部满足，测试命令附在 PR。

所有状态变化有 event 或 audit log；事件字段可被 indexer 解析。

没有任意提现、没有未授权 provider spend、没有 production human funding route。

所有新 DB 表有 migration、索引、必要外键和回放/重建说明。

所有合约 public/external 方法有 NatSpec；Foundry tests 通过；新增资金逻辑有 invariant/fuzz 测试。

所有 API 有 validation、RBAC、OpenAPI 更新和 error response。

所有 UI 新流程有 happy path 和关键 error state。

所有 PR 通过 Codex review + human review；合约/安全/风控 PR 通过对应 lead review。

# 19. 附录

## 19.1 MVP Launch Checklist

| Area | Checklist |
| --- | --- |
| Product | MVP goals/non-goals approved; no production human lending route; no arbitrary withdrawal route |
| Contracts | All tests pass; Slither clean for critical/high; multisig/pause configured; addresses documented |
| Backend | Migrations applied; event store replay works; risk rules deterministic; admin audit logs enabled |
| Frontend | Developer/Admin flows tested; non-production labels visible for Human Prototype |
| Multi-chain | CAIP validators pass; per-chain caps configured; event finality policy documented |
| Security | Threat model reviewed; secrets not in repo; logs checked for PII/secrets |
| Ops | Monitoring and alerts configured; incident runbook exists; rollback plan exists |
| Codex | AGENTS.md loaded; branch protections; issue template; PR review checklist |

## 19.2 Open Questions for Human Review

MVP limited production first chain: Base, Arbitrum, Optimism, or another EVM chain? Build Spec supports all; business choice should be decided separately.

Wallet onboarding approach: pure wallet connect vs Privy-style embedded wallet? Choose based on first 50–100 developer users.

Provider integration: who are the first 3 allowlisted providers? MVP can use sandbox providers until signed integrations exist.

Capital source for limited production: founder/grant/strategic pilot only; exact amount and per-agent caps need founder/finance decision.

Upgradeability posture: non-upgradeable versioned contracts vs UUPS with timelock; final decision should follow security lead review before production. The default recommendation is simple versioned contracts for v0 funds-holding modules unless a concrete upgrade requirement exists.

## 19.3 References and Verification Notes

| Type | Source | How used |
| --- | --- | --- |
| Internal | IPO.ONE Product Charter / Product Description and PRD v1.0 | Parent product canon for commercial strategy and global architecture. |
| Internal | IPO.one Version 3.2 Strategic Thesis & Execution Blueprint | Source for Obligation-first thesis, Agent Lockbox, phased execution, metrics. |
| Internal | IPO.one Comprehensive Startup Proposal | Source for protocol failure/success lessons, Originator boundary, progressive trust, Agent PayFi. |
| Internal | Principle.txt | Engineering principles: first-principles protocol design, OpenZeppelin, risk isolation, no hallucinated code. |
| External | OpenAI Codex docs | Codex can read/edit/run code, work in cloud environments, create PRs, use AGENTS.md, and review GitHub PRs. |
| External | CAIP-2 / CAIP-10 / CAIP-19 | Chain/account/asset identifier standards used for multi-chain-ready design. |
| External | EIP-155 / EIP-712 | EVM chain replay protection and domain-separated typed signatures. |
| External | Circle CCTP | Reference for future native USDC cross-chain transfers; not MVP credit safety root. |
| External | Chainlink CCIP | Reference for future cross-chain messaging/token transfer adapter; not MVP trust root. |
| External | Base documentation | Base has developer docs for payments and agents/x402; Base can be first supported chain but not architecture boundary. |

## 19.4 Final Founder/CTO Decision

Recommended next action Approve this Build Spec v0.1 as the engineering kickoff baseline. Then create the monorepo, commit AGENTS.md, convert Section 17 into GitHub issues, and let Codex start with MVP-001 to MVP-005 only. Do not assign contracts/funds logic to Codex until Foundation and tests are in place.

### Verified external URLs

OpenAI Codex cloud: https://developers.openai.com/codex/cloud

OpenAI Codex AGENTS.md guide: https://developers.openai.com/codex/guides/agents-md

OpenAI Codex GitHub review: https://developers.openai.com/codex/integrations/github

CAIP-2: https://standards.chainagnostic.org/CAIPs/caip-2

CAIP-10: https://standards.chainagnostic.org/CAIPs/caip-10

CAIP-19: https://standards.chainagnostic.org/CAIPs/caip-19

EIP-155: https://eips.ethereum.org/EIPS/eip-155

Circle CCTP: https://developers.circle.com/cctp

Chainlink CCIP: https://docs.chain.link/ccip

Base docs: https://docs.base.org/